Daluyan — SMS Gateway Decision (Verified Addendum)

Implementation-grade verification of the SMS Alternatives Report | supersedes its provider verdicts

Prepared for Vijay · July 15, 2026 · Every provider page and API doc fetched directly this date. Companion to: SMS Alternatives Report (given), Validation Report, MVP Pack.

# 1. Decision

Pilot outbound: UniSMS primary + Semaphore hot-standby, PhilSMS as challenger. All three are now wired into the prototype as real adapters — going live is env-var config, no code. Cast.ph is parked (no public API docs exist — nothing to code against). Inbound stays Android SIM gateway → engageSPARK toll-free or Mocean access code at graduation. Do not go live on any single unproven provider: run the bake-off (Section 5), keep the standby funded (₱500 float).

| Setting | Value |
| --- | --- |
| SMS_PROVIDER=unisms | primary: ₱0.50/₱0.35 VAT-inc, ₱500 min top-up, credits never expire, free sender IDs, documented REST API |
| SMS_FALLBACK=semaphore | hot-standby: ₱0.56, proven incumbent; automatically tried when primary fails; priority route on critical severity |
| UNISMS_API_KEY / UNISMS_SENDER + SEMAPHORE_API_KEY / SEMAPHORE_SENDER | credentials; sender name must be telco-registered first |

# 2. What verification confirmed vs. busted in the given report

| Report claim | Verified finding (2026-07-15) | Status |
| --- | --- | --- |
| Cast.ph best low-cost candidate (₱0.35→₱0.20), API on paid plans | Pricing table confirmed exactly (all 8 tiers; ₱875 min entry). BUT no public API documentation exists — docs.cast.ph is empty; API access is granted by support after signup. Cannot implement today. | Half-true — parked |
| Cast.ph Virtual SIM inbound ₱1,500/mo | Price confirmed, but documented inbound channel is EMAIL THREADS, not a webhook/API. Programmatic inbound unproven. | Downgraded |
| PhilSMS: from ₱0.35, two-way SMS, PhilGEPS accredited | Outbound API fully documented (Bearer token, POST /api/v3/sms/send, comma-sep bulk). BUT rate table gated behind signup; 'real-time two-way' has zero technical documentation (no number type, no webhook, no inbound price); PhilGEPS is self-claimed, not verifiable in the public registry; operator is a Palawan sole proprietorship running a white-label 'Ultimate SMS' script; casino content allowed (route-reputation risk). | Partly busted |
| UniSMS: ₱0.50/₱0.35, inbound ambiguous | Prices confirmed on-site, VAT-inclusive, ₱500 min, no expiry, failed sends refunded. Inbound ambiguity RESOLVED: NO — webhook events are sent/failed/retrying only; no inbound event, no number product. Also: no handset delivery receipts ('sent' = carrier submission only); ₱0.35 bulk trigger mechanism undocumented; young service, zero independent footprint, status page is static boilerplate. | Confirmed w/ caveats |
| BulkSMS.com.ph two-way unclear | CONFIRMED Malaysia-only, email-forwarded, incompatible with sender IDs. Malaysian operator = foreign-originated A2P, the exact traffic class PH telcos now filter hardest. | Busted (as suspected) |
| MoceanAPI ~₱0.53 | PH rate NOT published anywhere — treat as unverified. Inbound access-code claims confirmed verbatim (local-company only + LOA; access code cannot broadcast). Most mature API stack of the list — the graduation inbound option alongside engageSPARK. | Price unverified |
| IPROG skip | Confirmed skip, plus new deal-breaker: default shared sender reaches Globe/TM/DITO only — Smart/TNT (~40% of market) unsupported without own sender ID, at ₱1.00/SMS. | Confirmed |

# 3. Regulatory facts that now drive the plan

Sender-ID registration is the critical path, not the API. PH telcos began blocking unregistered alphanumeric sender IDs Feb 24, 2025; permanent since Apr 7, 2025. Every provider requires it; PhilSMS claims 2–3 days approval, industry norm runs to weeks. File 'DALUYAN' (and/or barangay name) applications on UniSMS + Semaphore + PhilSMS in parallel, same day, with the barangay resolution/LOA.

LGU eligibility is an open blocker. UniSMS sender IDs are for 'registered businesses only' — whether a barangay resolution + LOA satisfies them is unconfirmed. Get written answers from all three before spending on credits.

No provider gives true delivery receipts. 'Sent' means submitted to carrier. The bake-off must measure handset receipt directly (test SIMs), and the console's 'delivered' language should say 'sent to network'.

Prefer domestic routes. Globe/m360 treats foreign-originated A2P as premium/filtered traffic — rules out Movider, BulkSMS.com.ph, Twilio-class routes for alerts.

# 4. Cost check (600 households × 6 msgs = 3,600 segments/drill)

| Route | Cost/drill | Note |
| --- | --- | --- |
| UniSMS bulk ₱0.35 (if trigger confirmed) | ₱1,260 | verify the 0.35 mechanism against the credit ledger in the bake-off |
| UniSMS normal ₱0.50 | ₱1,800 | worst-case primary |
| PhilSMS 'from ₱0.35' | ₱1,260–1,800 | actual low-volume rate gated behind signup — confirm in dashboard |
| Semaphore ₱0.56 (standby) | ₱2,016 | only pays when primary fails |
| Failover budget rule | fund both | ₱500 UniSMS float + ₱500 Semaphore credits ≈ ₱1,000 standing readiness |

# 5. Bake-off protocol (run before trusting any provider with a real alert)

Week 0 — accounts on UniSMS + Semaphore + PhilSMS; file identical sender-ID applications with barangay docs. Score: approval time, friction, LGU acceptance (this alone may decide).

Test fleet — 6 SIMs: Globe, TM, Smart, TNT, DITO, GOMO, plus 10–20 consenting volunteer numbers.

Delivery matrix — 10 sends/day/SIM at 06:00/12:00/18:00/22:00 incl. heavy-rain days; log API latency, status latency, HANDSET receipt time, sender-ID rendering, silent drops (status 'sent', never received — the killer metric).

Burst test — one full 600-recipient wave per provider; measure fan-out end-to-end and status reconciliation.

Failure drills — invalid number, insufficient credits (verify UniSMS partial-blast behavior + refunds), >160-char segmentation and billing, webhook endpoint down.

Written vendor answers required — UniSMS: bulk-rate trigger, webhook signing, LGU sender-ID eligibility, delivered-vs-sent semantics. PhilSMS: full rate table, two-way mechanics (number type/webhook/cost), PhilGEPS certificate number. Cast.ph (optional): full API reference + whether Virtual SIM inbound can hit a webhook.

Decision rule — primary = highest handset-delivery rate across all 6 networks in burst tests; price breaks ties only above 97% delivery. Runner-up stays funded as SMS_FALLBACK.

# 6. What changed in the prototype (already done)

gateway.py now ships four real adapters — Semaphore, UniSMS (Basic auth, POST /api/sms), PhilSMS (Bearer, POST /api/v3/sms/send, 63-format numbers), Mock — selected via SMS_PROVIDER, with automatic ChainGateway failover via SMS_FALLBACK (primary fails → standby tried on the same attempt; retry worker still backs off on top).

Adapters unit-tested against the documented payload shapes; failover chain tested (primary 500 → delivered via standby).

Dashboard now shows live credit balance for the active provider (60s cache — Semaphore's account endpoint allows 2 calls/min).

Going live = register sender ID, top up ₱500, set 3 env vars. No code changes.

Sources: unismsapi.com/docs/sms · app.philsms.com/developers/documentation · cast.ph/pricing, /features/virtual-mobile-number, docs.cast.ph (empty) · bulksms.com.ph/rate.php, /2way_sms.php · moceansms.ph/two-way-sms · iprogsms.com/faqs · semaphore.co/docs · sent.dm PH pricing · Everbridge/Infobip/KrispCall PH sender-ID registration notices · all fetched 2026-07-15.