Daluyan — MVP Pack (Phase 1)

Research · User Journeys · Product · Business · Market · KPI Roadmap

Prepared for Vijay · July 5, 2026 · Assumes the GO verdict and six amendments of the Validation Report. Ships with a working prototype (see Section 8).

# 1. Product summary

Daluyan is a last-mile emergency communication layer for flood-prone Philippine barangays. It converts official warnings (PAGASA / MDRRMO / NDRRMC) into offline-reachable, multilingual, household-actionable SMS sent by barangay officials, with a five-keyword reply channel (SAFE · EVAC · HELP · MEDICINE · STRANDED) and evacuation-route status in every EVAC response. It does not forecast floods, does not replace bandillo and tanods (it dispatches them better), and in Phase 1 is deliberately not an app, not AI voice, and not NLP.

Positioning line: PAGASA tells the country a storm is coming. Daluyan tells Aling Rosa in Zone 3, in her language, that her family should leave now, which route is still open — and tells her barangay captain who hasn't answered.

# 2. Research foundation (1-page digest)

Validated problem: warnings arrive but aren't understood/actionable (peer-reviewed Haiyan studies); NDRRMC's own point-to-point SMS queued 5+ hours at provincial scale (2018, on record); bandillo/sirens have documented coverage gaps; power outages kill phone batteries (Odette) — so value concentrates pre-landfall and post-restoration.

Validated scale: PH = #1 WorldRiskIndex 2025 (21st straight year); ~20 cyclones/yr; 42,046 barangays / 1,642 LGUs; 2024–25 single events affected 5–8M people; ~$3.5B/yr losses.

Validated significance: EWS = ~6x lower mortality, 24h notice = up to 30% less damage (UN, Oct 2025); 5% LDRRMF mandated with EWS eligible; RA 12287 anticipatory-action law + 2025 flood-control corruption scandal = political tailwind for cheap, auditable warning software.

Validated buildability: hybrid gateway required (Semaphore = outbound-only, verified); NTC content rules (no links/numbers/names); DPA sensitive-data handling; pilot ≈ ₱3,700–4,000/month.

Honest gaps: n=3 interviews (Tagalog, smartphone owners); regional-language pillar untested; Komunidad/Smart Infocast are 1–2 features away. These drive the KPI gates in Section 7.

# 3. User journeys

## 3.1 Resident — 'Aling Rosa', 62, Zone 3 riverside, Tagalog, feature phone, elderly household flag

| Step | What happens | System behavior |
| --- | --- | --- |
| Enrollment (barangay assembly / house-to-house) | Kagawad records phone, zone, language, household flags; reads consent script; Rosa signs | residents row created (consent timestamped); confirmation SMS with the official sender name so she can recognize it later |
| Pre-season drill | Receives test alert; replies SAFE (1 free/₱1 SMS) | Reply parsed, logged; her zone's reply-rate feeds the drill report |
| T-24h heads-up | SMS: storm name, expected local impact window, 'source: PAGASA via Brgy, as of 14:00' | Wave 1 send, normal queue; delivery status tracked per household |
| T-6h prepare | SMS: secure documents, CHARGE PHONES AND POWERBANKS, prep go-bag | Battery finding baked into template copy; retry w/ backoff on failures |
| T-2h evacuation order | SMS: 'Zone 3: EVACUATE NOW to Brgy Hall. Route: Riverside–Chapel path OPEN; Main road FLOODED.' Reply EVAC for route update, HELP if trapped | Priority-queue wave; EVAC auto-reply carries operator-set route status; HELP flags her household red on console |
| She replies EVAC | Gets current route/center status back in seconds | Auto-reply from route_status set at send time; logged |
| No reply from her neighbor | Tanod knocks on the door | Non-repliers appear on the console 'unreached' list with flags visible (operator-only), sorted by vulnerability |
| Post-event | Replies MEDICINE (maintenance meds lost) | Triage queue entry; captain's after-action report includes full audit trail |

Failure paths designed for: dead battery (T-6h charge prompt + unreached-list door-knock); zero load (non-reply treated as signal, never as 'safe'); no smartphone (everything is plain SMS); flood-cut signal (retry queue survives multi-hour dead zones and reports final unreached set).

## 3.2 Operator — 'Kagawad Ben', BDRRMC point person, mid-range Android, web console

| Step | What happens | System behavior |
| --- | --- | --- |
| Setup (once, pre-season) | Sangguniang barangay resolution; captain approves templates (Filipino + regional); registry drive at assemblies | Templates stored versioned w/ approved_by/at; linter blocks links/phone numbers/names (NTC rules); consent required per resident |
| Warning received | MDRRMO/PAGASA advisory lands (Viber/radio/bulletin) | Daluyan does NOT forecast — operator judgment stays in the loop by design |
| Compose | Console: pick template → select zones → severity → set each route/center status (Open / Open-but-road-affected / Closed) | Preview shows exact per-language SMS; template variables filled; linter runs again at send |
| Send | One button; sees live delivery ticker | Bulk send via gateway; per-recipient status; exponential-backoff retry; fallback flag if primary gateway fails |
| Triage | Live board: SAFE ✓, EVAC ↗, HELP/MEDICINE/STRANDED in red queue; unreached list w/ vulnerability flags | Keyword router; unknown replies logged raw (never dropped); flags operator-visible only, never auto-routed |
| Dispatch | Assigns tanods to red queue + unreached houses | Phase 1: paper/radio dispatch off the console list (no dispatch module yet) |
| After-action | Exports drill/event report for MDRRMO, COA-friendly | Full send/reply audit log with timestamps — also the B2G sales artifact |

# 4. Product — MVP scope

## 4.1 In scope (Phase 1) — every line traces to evidence

| # | Requirement | Evidence trigger |
| --- | --- | --- |
| 1 | Resident registry: phone, zone, language, household vulnerability flags, consent timestamp | DPA compliance; targeting; Haiyan personalization finding |
| 2 | Versioned alert templates, Filipino + ≥1 regional language, approved_by/at, native-speaker-validated; hard linter: no links / phone numbers / personal names; every message carries source + as-of time | NTC MO 005-04-2023; trust design vs scam-SMS era |
| 3 | Two-way keyword SMS: SAFE / EVAC / HELP / MEDICINE / STRANDED (+ Tagalog/Cebuano aliases, e.g. LIGTAS→SAFE); unknown replies logged raw | Core differentiation (P2); Marilao interviews |
| 4 | EVAC auto-reply includes operator-set route/center status: Open / Open-but-road-affected / Closed | Direct field-evidenced requirement (resident needed route safety, not address) |
| 5 | Operator web console: template → zones → severity → route status → send → live replies + unreached list (flags operator-visible only) | Battery/no-reply finding → unreached list is a first-class output |
| 6 | Outbox with exponential-backoff retry + gateway-failure fallback path | Typhoon network degradation evidence |
| 7 | Full send/reply audit log, exportable | COA-friendliness = post-scandal selling point |
| 8 (NEW) | Hybrid gateway abstraction: Semaphore adapter (outbound) + inbound webhook compatible with Android SIM gateway; mock adapter + phone simulator for demos/drills | Semaphore verified outbound-only — the validation's one architecture change |

## 4.2 Explicitly out of scope (unchanged from brief — do not build without new Phase 2 evidence)

Native mobile app · offline-cache/client sync · AI voice/TTS/STT · free-text NLP · resident payments. Freed capacity goes to template quality and console usability.

## 4.3 Architecture (revised)

Resident (any phone)

↑ outbound alerts            ↓ keyword replies

Semaphore API (registered      Android SIM gateway (pilot)

'BRGY' sender ID, bulk/         → webhook POST /inbound

priority routes)                [graduation: engageSPARK toll-free]

↘                      ↙

Daluyan Core Service

registry · template library + linter · keyword router

outbox/retry queue · audit log

↓

Barangay Operator Console (web, server-rendered)

Data model — five flat tables, no client sync: residents, alert_templates, alerts (one row per blast: template, zones, severity, route statuses), sends (per-recipient delivery + retry state), replies (keyword_parsed, raw, matched resident). The brief said four; 'alerts' is added so route status and drill reporting have a home — still flat, still boring on purpose. Stack: Python/FastAPI (or Node/Express) + SQLite→Postgres, server-rendered console, Railway/Render/Fly.

Build order (unchanged, one insertion): (1) prove SMS round-trip on 2 real phones — now explicitly: Semaphore send + Android-gateway receive; (2) registry; (3) templates + keyword router; (4) operator console; (5) retry/fallback; (6) internal dry-run drill.

# 5. Business

Now (Year 0–2): grant/impact-funded public good. Residents cannot pay (RA 10639 spirit + the brief's own rule). Verified-live 2026 pipeline to target: OCHA Anticipatory Action Framework for PH cyclones (CERF-backed), Start Network (Start Fund Anticipation / Start Ready), GCF–UNDP EW4All ($103.2M approved Feb 2025), CREWS/SOFF channels, PDRF, Oscar M. Lopez Center. Angle: EW4All Pillar 3 (dissemination) + RA 12287 anticipatory action + post-scandal auditability. USAID is gone — do not build the plan around it.

Year 3+: B2G SaaS to municipalities (not barangays). Barangay LDRRMFs (~₱100k–500k/yr) are too small; municipal funds are the buyer (Marilao statutory floor ≈ ₱32M/yr, ~₱22M in the 70% preparedness bucket where EWS is explicitly eligible). Anchor price ₱150k–300k/municipality/yr (covers ~8–16 flood-prone barangays) — <1% of the fund, defensible in a COA audit, ~10–20x cheaper than enterprise mass-notification class. Known blocker to plan around: documented LGU underspending culture (audit fear) — sell with the audit log, DILG eligibility citations, and a barangay-resolution playbook.

Unit economics (pilot): ₱3,700–4,000/mo all-in for 600 households ≈ ₱6–7 per household per month, dropping with scale; one-time ₱2.5–4k gateway phone. A municipality license at ₱200k/yr against ~10 barangays ≈ ₱2.8/household/month — sustainable inside LDRRMF.

Never overclaim: grant-stage now, not venture-stage; no LGU revenue before Year 3; say so plainly to sponsors (the brief's own guardrail — validation confirms it).

# 6. Market (honest sizing)

| Layer | Definition | Size | Basis / caveat |
| --- | --- | --- | --- |
| TAM (PH) | All LGUs that must maintain DRRM capability | 1,642 municipalities/cities; 42,046 barangays | Statutory (RA 10121). Not all flood-prone — upper bound only |
| SAM | Flood-prone municipalities in the 18 major river basins + typhoon corridors (C. Luzon, NCR-adjacent, Bicol, E. Visayas, N. Mindanao) | ~400–700 municipalities (proxy); 5,060+ NOAH-mapped flood-prone barangays (2014 floor — true count higher) | No official flood-prone registry exists; use NOAH/DREAM mapping as floor. At ₱150–300k/LGU/yr → ₱60–210M/yr theoretical PH SaaS ceiling — niche but real, and grant money is the nearer pool |
| SOM (36 mo) | What one small team can actually win | 1 pilot barangay → 3–5 barangays (incl. 1 regional-language site) → 2 municipal licenses + 1–2 institutional grants | Gated by the KPI roadmap below, not by wishes |
| Global frame | EW4All Pillar 3 category | $17–20B mass-notification market (2025); $3.1B UN plan | Relevance: grant narrative + playbook export (Google.org already funds Daluyan-shaped relays in IN/BD). Not an expansion plan before PH proof |

# 7. KPI roadmap — validation first, then earn the next metric

Sequence principle (per your instruction): validation gates come first; growth and business KPIs unlock only after the prior gate clears. No vanity metrics before their time.

| Phase | Gate KPIs (all must clear) | Only then start tracking |
| --- | --- | --- |
| Gate 0 — Problem validation (Month 1) | 20+ resident interviews, 5+ stakeholder (captain, MDRRMO, tanod) interviews; ≥1 Cebuano/Ilocano/Hiligaynon household interviewed; ≥70% unprompted concept affirmation; reply-willingness asked explicitly (incl. ₱1 cost question) | — |
| Gate 1 — Technical validation (Month 1–2) | SMS round-trip proven on 2 real phones (Semaphore out + gateway in); sender ID approved; barangay resolution signed; consent flow live | Cost per message; delivery latency baseline |
| Gate 2 — Drill validation (Month 2–3) | Internal dry run passed; live barangay drill: ≥60% household registry coverage; ≥90% delivery within 10 min; ≥30% reply rate; operator runs it unassisted; 100% of sends/replies in audit log | Reply rate by keyword/zone; unreached-list → door-knock closure time; template comprehension spot-checks (5 households) |
| Phase 2 — Pilot proof (Month 4–9) | 1 real flood event or 2 more drills with sustained metrics; zero safety-copy violations; regional-language site #2 enrolled | Retention (registry churn); cost/household/month; MDRRMO endorsement letters; grant applications submitted (≥2) |
| Phase 3 — Early B2G (Month 10+) | 2 municipal LOIs; 1 paid/co-funded deployment | Pipeline value; per-LGU gross margin; time-to-deploy per barangay; Komunidad/Infocast feature-gap tracker |

# 8. The prototype that ships with this pack

A runnable reference implementation of the full Phase 1 loop lives in daluyan/prototype/ — resident registry, versioned bilingual templates with the NTC linter, five-keyword router with Tagalog/Cebuano aliases, EVAC route-status auto-replies, operator console with live reply board and unreached list, exponential-backoff outbox, audit log, and a phone simulator so you can run a full drill end-to-end with zero SMS spend. The SMS gateway is an adapter: MOCK mode by default; set SEMAPHORE_API_KEY (+ registered sender name) for live outbound, and point an Android SIM gateway at POST /inbound for live replies. README covers run steps, demo script, and the go-live checklist (sender ID registration, barangay resolution, NPC consent text, gateway phone setup).

What the prototype deliberately does NOT do, mirroring the brief: no app, no AI voice, no NLP, no payments, no automated decisions off vulnerability flags.

# 9. 30 / 60 / 90

| Window | Focus | Done means |
| --- | --- | --- |
| Days 1–30 | Gate 0 + Gate 1: interviews (20+/5+, incl. regional-language household); Semaphore account + sender ID application (needs barangay resolution — start it first); round-trip on real phones; consent script finalized | Both gates cleared or documented kill/pivot finding |
| Days 31–60 | Registry drive (≥60% of target zones); template validation with native speakers + captain sign-off; internal dry-run drill; fix console friction found in dry run | Drill-ready system + enrolled community |
| Days 61–90 | Live barangay drill against Gate 2 KPIs; after-action report; 2 grant applications out (OCHA AA-aligned + Start/PDRF/Lopez); site-2 scouting (Cebuano/Ilocano) | Gate 2 metrics published honestly — the evidence pack for every future funder conversation |

— End of MVP Pack. Companion: Daluyan_Validation_Report.docx (verdict + evidence + sources).